Development Roadmap & Milestones

Al Ameen Collective

Version 2.0

Project Development Roadmap

1. Purpose

This document defines the official development sequence for the Al Ameen Collective platform.

Every feature must be developed in the prescribed order to ensure:

- Stable architecture

- Continuous integration

- Easier debugging

- Incremental testing

- Production-quality software

The AI development agent must follow this roadmap and must not skip milestones unless explicitly instructed.

2. Development Philosophy

The project follows:

- Agile Development

- Feature-Based Development

- Incremental Delivery

- Testable Milestones

Each milestone should produce a working application with additional functionality.

3. Overall Timeline

Phase 0

Planning

↓

Phase 1

Project Setup

↓

Phase 2

Database

↓

Phase 3

Backend Foundation

↓

Phase 4

Frontend Foundation

↓

Phase 5

Public Website

↓

Phase 6

Shopping Cart

↓

Phase 7

Checkout

↓

Phase 8

Admin Dashboard

↓

Phase 9

Vendor Portal

↓

Phase 10

Testing

↓

Phase 11

Optimization

↓

Phase 12

Deployment

Phase 0 — Planning

Objective

Prepare the project.

Deliverables

- Requirements finalized

- Documentation completed

- Architecture approved

- Database designed

- UI finalized

Status: Complete (through Documents 1–10)

Phase 1 — Project Setup

Backend

- Initialize Node.js project

- Configure TypeScript

- Configure Express

- Configure ESLint

- Configure Prettier

- Configure Prisma

- Configure environment variables

- Configure logging

- Configure Swagger

Frontend

- Initialize React

- Configure Vite

- Configure Tailwind CSS

- Configure shadcn/ui

- Configure React Router

- Configure TanStack Query

- Configure Axios

- Configure folder structure

Milestone

✅ Empty applications compile successfully.

Phase 2 — Database

Tasks

- Design Prisma schema

- Generate migrations

- Create all tables

- Configure relationships

- Seed admin user

- Seed sample data

Milestone

✅ Database operational.

Phase 3 — Backend Foundation

Build

- Express server

- Middleware

- Error handler

- Authentication

- Validation

- Repository pattern

- Services

- API versioning

- Swagger

Milestone

✅ Backend ready for feature development.

Phase 4 — Frontend Foundation

Build

- Layouts

- Routing

- Shared components

- Theme

- Navigation

- Footer

- Announcement ribbon

- API client

- Global state

Milestone

✅ Frontend skeleton complete.

Phase 5 — Public Website

Feature

Customer storefront.

Tasks

- Homepage

- Product catalog

- Search

- Filters

- Product details

- Similar products

- Product image gallery

Backend

- Product APIs

- Search

- Pagination

- Filtering

Milestone

✅ Customers can browse products.

Phase 6 — Shopping Cart

Feature

Local shopping cart.

Tasks

- Add to cart

- Remove

- Update quantity

- Local Storage

- Automatic expiration

- Cart page

- Order summary

Backend

No server-side cart.

Milestone

✅ Shopping cart complete.

Phase 7 — Checkout

Feature

Customer order placement.

Backend

- Order creation

- Price calculation

- Delivery calculation

- Order ID generation

- Vendor token generation

- Validation

Frontend

- Checkout form

- Order summary

- API integration

- Success page

Milestone

✅ Orders can be placed successfully.

Phase 8 — Admin Dashboard

Module 1

Authentication

- Login

- JWT

- Protected routes

Module 2

Dashboard

- Statistics

- Recent orders

- Recent products

Module 3

Product Management

- CRUD

- Product Items

- Image uploads

Module 4

Order Management

- View

- Confirm

- Cancel

- Delivered

Module 5

Profit Management

- Global profit

- Product-specific profit

Module 6

Delivery Management

- Base delivery

- Discount rules

Module 7

Website Management

- Announcement ribbon

- Business information

Milestone

✅ Business operations fully manageable.

Phase 9 — Vendor Portal

Build

- Token validation

- Order view

- Customer details

- Ordered products

- Order summary

Milestone

✅ Vendor can dispatch orders.

Phase 10 — Testing

Backend

- Unit tests

- Integration tests

- API tests

Frontend

- Component testing

- Page testing

- Responsive testing

Manual Testing

- Product flow

- Cart

- Checkout

- Admin

- Vendor

Milestone

✅ Critical workflows verified.

Phase 11 — Optimization

Backend

- Query optimization

- Logging review

- Security review

Frontend

- Bundle optimization

- Image optimization

- Lazy loading

- Accessibility review

Milestone

✅ Production performance achieved.

Phase 12 — Deployment

Frontend

Deploy to Vercel.

Backend

Deploy to Railway or Render.

Database

Supabase PostgreSQL.

Storage

Supabase Storage.

Tasks

- Configure environment variables

- Configure domains

- Enable HTTPS

- Verify production APIs

- Smoke testing

Milestone

✅ Live production website.

4. Milestone Summary

| Milestone | Goal |
| --- | --- |
| M1 | Project setup complete |
| M2 | Database operational |
| M3 | Backend foundation complete |
| M4 | Frontend foundation complete |
| M5 | Public catalog live |
| M6 | Shopping cart functional |
| M7 | Checkout operational |
| M8 | Admin dashboard complete |
| M9 | Vendor portal complete |
| M10 | Testing complete |
| M11 | Optimization complete |
| M12 | Production deployment complete |

5. Definition of Completion

A milestone is complete only when:

- All planned features are implemented.

- Code compiles without errors.

- Linting passes.

- Type checking passes.

- APIs function correctly.

- Responsive behavior is verified.

- Accessibility checks pass.

- Documentation is updated.

- No critical known bugs remain.

6. Risk Management

Potential project risks and mitigation strategies:

| Risk | Mitigation |
| --- | --- |
| Scope creep | All new features require explicit approval and documentation updates. |
| AI-generated code inconsistency | Follow the AI Development Constitution and existing architecture. |
| Database schema changes | Use Prisma migrations; avoid manual production changes. |
| API contract drift | Maintain OpenAPI documentation and shared TypeScript types. |
| Security issues | Perform security reviews before deployment. |
| Performance degradation | Optimize incrementally and measure before making changes. |

7. Change Management

Any significant change to:

- Business requirements

- Database schema

- API contracts

- Technology stack

- UI/UX

- Security model

must be reflected in the appropriate specification documents before implementation begins.

8. Final Success Criteria

The project is considered successful when:

- Customers can browse and order products with a smooth experience.

- The shopping cart and checkout process work reliably.

- The Admin Dashboard manages the entire business without manual database work.

- Vendors can access confirmed orders securely through tokenized links.

- The system is secure, responsive, maintainable, and ready for future expansion.

- The codebase follows the architecture and standards defined in Documents 1–10.

One Final Recommendation

At this point, your documentation is approaching the quality of a professional Software Requirements Specification (SRS) combined with an Architecture Decision Record (ADR).

Before asking an AI coding agent to generate code, I would place all of these documents in a /docs folder and create one additional index document:

docs/

├── 00-Project-Index

├── 01-Project-Vision

├── 02-User-Stories

├── 03-UI-UX-Specification

├── 04-Database-Design

├── 05-Backend-Specification

├── 06-Frontend-Specification

├── 07-Admin-Dashboard

├── 08-Vendor-Portal

├── 09-Technical-Constraints

├── 10-AI-Development-Constitution

└── 11-Development-Roadmap

The 00-Project-Index.md should summarize every document and instruct the AI to read them in order before writing or modifying any code. This gives the AI a clear entry point and helps maintain consistency across long development sessions.